## Slide 1: Software Requirements Engineering
By
Abid Ali
BS Software Engineering
5th
Lecture #10

## Slide 2: Agenda
Keeping the scope in focus. . . . . . . . . . . . . . . .
  Using business objectives to make scoping decisions. .
  Assessing the impact of scope changes. . . . . .
Vision and scope on agile projects. . . . . . . . . . .
Using business objectives to determine completion. . . . . .

## Slide 3: Keeping the scope in focus
The business requirements and an understanding of how customers will use the product provide valuable tools for dealing with scope change.
You can modify the scope for a future iteration or for an entire project if it’s done consciously, by the right people, for the right business reasons, and with understanding and acceptance of the tradeoffs.

## Slide 4
Remember, whenever someone requests a new requirement, the analyst needs to ask, “Is this in scope?” One response might be that the proposed requirement is clearly out of scope.
Perhaps it’s interesting, but it should be addressed in a future release or by another project.
Another possibility is that the request obviously lies within the defined project scope.
You can incorporate new in-scope requirements in the current project if they are of high priority relative to the other requirements that were already committed.
Including new requirements often involves making a decision to defer or cancel other planned requirements, unless you’re willing to extend the project’s duration.

## Slide 5
The third possibility is that the proposed new requirement is out of scope, but it’s such a good idea that the scope should be broadened to accommodate it, with corresponding changes in budget, schedule, and/or staff.
That is, there’s a feedback loop between the user requirements and the business requirements. This will require that you update the vision and scope document, which should have been placed under change control at the time it was baselined.
Keep a record of why requirements were rejected; they have a way of reappearing.

## Slide 6: Using business objectives to make scoping decisions
The business objectives are the most important factor to consider when making scope decisions.
Determine which proposed features or user requirements add the most value with respect to the business objectives; schedule those for the early releases.
When a stakeholder wants to add functionality, consider how the suggested changes will contribute to achieving the business objectives

## Slide 7
If possible, quantify the contribution the feature makes towards the business objectives, so that people can make scoping decisions on the basis of facts rather than emotions (Beatty and Chen 2012).

## Slide 8: Assessing the impact of scope changes
When the project’s scope increases, the project manager usually will have to renegotiate the planned budget, resources, schedule, and/or staff.
Ideally, the original schedule and resources will accommodate a certain amount of change because of thoughtfully included contingency buffers (Wiegers 2007).
Otherwise, you’ll need to re-plan after requirements changes are approved.

## Slide 9
A common consequence of scope change is that completed activities must be reworked in response to the changes.
Quality often suffers if the allocated resources or time are not increased when new functionality is added.
Documented business requirements make it easier to manage legitimate scope growth as the marketplace or business needs change.
They also help a harried project manager to justify saying “no”—or at least “not yet”—when influential people try to stuff more features into an overly constrained project

## Slide 10: Vision and scope on agile projects
Managing scope on an agile project, in which development is performed in a series of fixed timebox iterations, takes a different approach.
The scope of each iteration consists of user stories selected from a dynamic product backlog, based on their relative priority and the estimated delivery capacity of the team for each timebox.
Instead of trying to fight scope creep, the team prioritizes new requirements against existing items in the backlog and allocates them to future iterations

## Slide 11
The number of iterations—and hence the overall project duration—still depends on the total amount of functionality to be implemented, but the scope of each iteration is controlled to ensure timely completion.
Alternatively, some agile projects fix the overall project duration, yet are willing to modify the scope.
The number of iterations might remain the same, but the scope addressed in remaining iterations changes according to the relative priorities of existing and newly defined user stories.

## Slide 12: Using business objectives to determine completion
How do you know when you can stop implementing functionality? Traditionally, a project manager manages the project towards completion.
However, a business analyst is intimately familiar with the business objectives and can help determine when the desired value has been delivered, implying that the work is done.

## Slide 13
Focus on defining clear business requirements for all of your projects. Otherwise, you are just wandering about aimlessly hoping to accomplish something useful without any way to know if you’re reaching your destination.

## Slide 14: The end
Thank you